Software Engineering Project

Name:- Nipun Anand Saxena 
Registration No. :- 24BDS1025

Project Title:- AlphaForge Insight : Quant Strategy Backtester

Project Vision:-

To develop an intelligent web based platform that enables users to design, test, analyse and optimise stock trading strategies using historical market data. The system leverages R based financial analytics to generate performance metrics, visualise portfolio behaviour and provide AI generated insights that help users understand the strengths and weaknesses of their investment strategies.

The platform aims to simplify quantitative trading concepts for students, investors and finance enthusiasts through an interactive and user friendly interface.

Features:-

1. Strategy Builder

Users can create customised trading strategies using popular technical indicators such as:

- Moving Average Crossover

- RSI

- MACD

- Bollinger Bands

No coding knowledge is required.

2. Historical Backtesting Engine

The platform evaluates trading strategies on historical stock market data and provides:

- Total Return

- Win Rate

- CAGR

- Trade History

- Equity Curve

3. Portfolio Analytics Dashboard

Provides advanced investment metrics including:

- Sharpe Ratio

- Sortino Ratio

- Maximum Drawdown

- Volatility

- Beta

- Alpha

through interactive visualisations.

4. AI Investment Insights

The system analyses the generated results and explains:

- Why a strategy performed well

- Risk factors

- Market conditions

- Suggestions for improvement

using an AI assistant.

5. Strategy Comparison Module

Users can compare multiple trading strategies simultaneously through:

- Performance charts

- Risk comparison

- Return comparison

- Portfolio growth simulation

6. Portfolio Optimisation Simulator

Allows users to optimise their investment allocation using modern portfolio theory and visualises:

- Efficient Frontier

- Risk vs Return

- Suggested Asset Allocation

Functional Requirements

- The system shall allow users to register and log in securely.

- The system shall allow users to select one or more stocks for analysis.

- The system shall provide multiple technical indicators for strategy creation.

- The system shall perform historical backtesting on selected strategies.

- The platform shall calculate financial performance metrics.

- The system shall generate interactive charts and dashboards.

- The platform shall compare multiple strategies.

- The system shall generate AI-powered explanations and recommendations.

- The platform shall allow users to save and revisit previous strategies.

- The system shall export reports in PDF or CSV format.

Non-Functional Requirements

Performance

- Backtesting should complete within a few seconds for standard datasets.

- Dashboard should load quickly.

Reliability

- Accurate financial calculations.

- Stable API communication.

Security

- Secure authentication.

- Encrypted passwords.

- Protected user portfolios.

Usability

- Simple and intuitive interface.

- Responsive design.

- Interactive charts.

Scalability

- Support multiple concurrent users.

- Easy addition of new indicators and strategies.

Maintainability

- Modular architecture.

- Well-documented code.

- RESTful APIs.

Availability

- Platform should achieve high uptime during demonstrations and normal usage.

Agile Process Model

The project follows the Agile Scrum methodology with iterative development and continuous testing.

Sprint 1 – Planning & Requirement Analysis

- Requirement gathering

- UI wireframes

- Database design

- Technology selection

Deliverable:
Project planning documents

Sprint 2 – User Management

- Login

- Registration

- Database setup

- User profiles

Deliverable:
Authentication module

Sprint 3 – Strategy Builder & Data Processing

- Stock selection

- Technical indicators

- Historical data integration

- R analytics engine

Deliverable:
Working strategy creation module

Sprint 4 – Backtesting Engine

- Execute strategies

- Generate trade history

- Portfolio calculations

- Risk metrics

Deliverable:
Complete backtesting functionality

Sprint 5 – Dashboard & AI Insights

- Interactive charts

- Portfolio dashboard

- AI-generated explanations

- Strategy comparison

Deliverable:
Analytics dashboard

Sprint 6 – Testing & Deployment

- Functional testing

- UI improvements

- Bug fixing

- Documentation

- Final deployment

Deliverable:
Final production-ready application

Hardware Requirements

Development Machine

- Intel Core i5 (11th Gen or above) / AMD Ryzen 5 or higher

- 8 GB RAM (16 GB recommended)

- 256 GB SSD or higher

- Stable internet connection

Deployment Server

- Dual-Core Processor

- 4 GB RAM

- 40 GB Storage

- Linux or Windows Server

Software Requirements

Frontend

- React.js

- Tailwind CSS

- Recharts / Plotly

- Axios

Backend

- R

- Plumber API

- quantmod

- TTR

- PerformanceAnalytics

- PortfolioAnalytics

- xts

- tidyquant

Database

- PostgreSQL (or Supabase PostgreSQL)

Development Tools

- Visual Studio Code

- RStudio

- Git

- GitHub

- Postman

AI Integration

- Gemini API (or OpenAI API)

Deployment

- Netlify (Frontend)

- Render / Railway (Backend)

- Supabase (Database)

| Layer | Technology |
| --- | --- |
| Frontend | React.js, Tailwind CSS |
| Backend | R (Plumber API) |
| Financial Analytics | quantmod, TTR, PerformanceAnalytics, PortfolioAnalytics |
| Database | PostgreSQL / Supabase |
| Authentication | JWT |
| Charts | Plotly, Recharts |
| AI | Gemini API |
| Version Control | Git & GitHub |
| Deployment | Netlify, Render, Supabase |